# **Prima Sprint – Review**

User stories assigned to team members:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Mignone Lorenzo | Ostadimitris Artemis | Parente Davide | Parolise Gaetano |
| User Story assigned and completed | Creation of the GUI  Save function  Creation of the ellipses | Creation of the GUI  New Project function  Load Project function | Creation of the GUI  Contour function  Full Shape Color function  Creation of the rectangles | Creation of the GUI  Creation of the lines  Creation of the rectangles |
| User Story assigned but not completed | - | - | - | - |

**First Sprint velocity**: 20

**Any user stories not accepted by the Product Owner:**

* Anything

**Discovered Issues on the release:**

* When anchorPane window increases in size, the children (MenuBar and Canvas) don't follow properly the new dimensions of the anchorPane.
* We tried to solve the problem by adding a function to a mouse movement. So that when the mouse moves over the application, after that window has been resized, the menuBar and the canvas take the new dimensions of the anchorPane but the problem isn't solved yet.
* When anchorPane window increases in size and the user draws on the new part of the canvas then, if the window decreases in size, he loses the previous drawings.
* We assumed that this problem could be fixed by adding scroll bars, expected in future sprints.