# **Second Sprint – Review**

User stories assigned to team members:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Mignone Lorenzo | Ostadimitris Artemis | Parente Davide | Parolise Gaetano |
| User Story assigned and completed | Select function  Cut function | GUI update  Paste function  Change size function | Delete function  Paste function  Change color function  Copy function | Copy function  Move function |
| User Story assigned but not completed | - | - | - | - |

**Second Sprint velocity**: 27

**Any user stories not accepted by the Product Owner:**

* Anything

**Discovered Issues on the release:**

* Multiple consecutive undo operations cannot be performed.
* After the change color operation, the paste operation pastes the last element modified by the change color and not the one copied before the modification.