# **Third Sprint – Review**

User stories assigned to team members:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | Mignone Lorenzo | Ostadimitris Artemis | Parente Davide | Parolise Gaetano |
| User Story assigned and completed | Zoom function  Improvement save function  Improvement load function  Rotate function | Grid function  GUI update  Creation of text shapes | Scroll bars function  Creation of irregular polygons | Layering function  Overlapping of shapes  Mirroring function |
| User Story assigned but not completed | - | - | - | - |
| User Story not assigned and not completed | Stretch function  Group function  Ungroup function |  |  |  |

**Third Sprint velocity**: 37

**Any user stories not accepted by the Product Owner:**

* Anything

**Discovered Issues on the release:**

* Overlapping problems
* The change size operation cannot be performed on text shapes
* The change size operation cannot be performed on irregular polygons