## Slide 1: Software Engineering
Gruppo 9 – Drawing App
Lorenzo Mignone - 0622701866
Artemis Ostadimitris - 0622701874
Gaetano Parolise - 0622701919
Davide Parente - 0622701859

## Slide 2: Sprint 1 - achieved goals
All tasks have been completed
Functional tests performed

## Slide 3: Sprint Review
Problems detected
MenuBar and Canvas don’t follow properly the new anchorPane’ s dimensions when it increases in size
When the previous situation occurs then, if anchorPane decreases in size, all drawings in the new part of the canvas are lost
Team velocity
Estimated a priori velocity: 20 SP
Estimated retrospectively velocity: 20 SP

## Slide 4: Retrospective
Comment out code
Making a good UML
More accurate estimates in term of story points
Organize better what do in each user story
Before starting to develop a new user story, make sure to have completed the implementation and testing of the current user story
Don’t respect the convention
Nothing
Continue doing meetings
Continue doing code review by all members

## Slide 5: Sprint Retrospective
Problems detected
GitHub problems

## Slide 6: Burndown Chart

## Slide 7: Second Sprint Backlog